Test Plan: User Logout via API

1. Introduction

This Test Plan outlines the strategy and activities for testing the User Logout via API functionality of the system. The purpose of this plan is to ensure that the logout process correctly terminates user sessions, invalidates authentication credentials, and prevents unauthorized access to secured backend resources after logout. The testing will focus solely on backend components involved in the logout process, including API endpoints, session or token management, server responses, and security controls. This plan serves as a guide for conducting systematic backend testing to verify that the logout mechanism works reliably, securely, and as intended when integrated with the existing login functionality.

2. Scope of Testing

In scope

The scope includes testing the (POST/api/auth/logout) endpoint for correct behavior when receiving valid and invalid requests. Verifying that the unique identifier (JTI) of a valid token is successfully added to the Token Revocation List (Redis). Confirming the blacklist entry is set to expire exactly at the token's original expiration time (exp claim). Ensuring that any subsequent attempt to use a revoked token results in a (401 Unauthorized) response from secured endpoints. Verifying the execution of the SQL cleanup script to ensure (is_active) is set to (false) and (last_active) is updated in the (Token table). Confirming that repeated logout requests with the same token still return a (200 OK) without causing server errors.

Out of scope

The testing excludes physical deletion of the token from the user's Local Storage or Session Storage. The frontend logic that transitions the user from the "Secure Area" back to the "Login Page". Testing the internal logic of other services, provided they correctly reject the revoked token. Testing load balancers, firewalls, or general network latency.

3. Test Objectives

- Verifies that the logout API successfully revokes a valid session token and returns a (200 OK) response, preventing further access using the same token.

- Verifies that the logout API returns a (400 Bad Request) response when the Authorization token is not provided.

- Verifies that the logout API returns a (401 Unauthorized) response when an invalid, expired, or malformed token is provided.

4. Testing Approach

Methodology: Manual Testing, Automation Testing

Types of Testing: API Testing, Functional Testing, Regression Testing, Security Testing, Database Testing

OpenProject will be used for tracking the progress of the Backend Test Plan. Postman will be utilized for initial manual testing of the logout endpoint. Creating test collections to automate the validation of JSON response bodies (e.g., verifying the "message" string for 400 and 401 errors). Playwright will be utilized to write automated backend test scripts. Scripts will simulate the "Successful Logout" flow: Logging in, capturing the token, calling the logout API, and then attempting to access a secured route with the same token to confirm a (401 Unauthorized) response. PostgreSQL will used to execute manual queries to verify the persistent side effects of the logout. Checks that the (is_active) column for a specific (jti) is set to (false) after the API call.

5. Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 02/03 |  |
| Test Design |  |  |
| Test Environment Setup |  |  |
| Test Execution (Manual Testing, Automation and API Testing) |  |  |
| Test Closure |  |  |

6. Test Environment

The backend testing of the User Logout via API will be conducted in a testing environment that closely simulates the actual application setup. The environment includes the necessary software tools, and configurations required to execute both manual and automated tests.

Environment Type: Test / Staging Environment

Application Type: Web-based authentication system

Client Side: Web Browser (e.g., Google Chrome, Mozilla Firefox)

Server Side: Application Server hosting the login and logout API

Database: PostgreSQL for session and authentication data

Testing Tools:

- Postman (API Testing)

- Playwright (Automation Testing)

- OpenProject (Test Tracking)

- Git (Version Control)

7. Resources and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Lead (Backend) | Carlo Nico Pielago Minerva Aguilucho | Oversees the overall testing strategy for backend and API-related functionalities. Reviews and approves test plans, test cases, and testing approaches related to the logout API. Coordinates with developers to clarify API behavior, session handling, and defect resolution. Ensures that backend testing meets quality, security, and functional standards. |
| QA Testers/Analyst (Manual) | Laurence Ligtas | Design and execute manual test cases for the logout functionality through the user interface. Validate user behavior such as clicking the Logout button and redirection to the Login Page. Verify error handling and system responses during logout scenarios. Document test results and report defects with clear reproduction steps. |
| QA Testers/Analyst (Automation) | Laurence Ligtas | Develop and maintain automated test scripts using Playwright and API testing tools. Execute automated end-to-end and API tests for the logout process. Analyze test execution results and identify failures or inconsistencies. Update automation scripts based on system changes and regression requirements. |

8. Risks and Mitigation

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Logout API does not fully invalidate the user session | Users may still access protected resources after logout | Validate session/token invalidation via API responses and database checks. Include negative test cases for accessing Secure Area after logout. |
| Inconsistent logout behavior across UI and API | Confusion and potential security gaps | Perform both UI-based and direct API testing to ensure consistent behavior across layers. |
| Test environment instability or unavailability | Delays in test execution and validation | Coordinate with DevOps to ensure environment readiness before execution. Maintain backup test schedules. |
| Lack of clear API documentation for logout behavior | Misinterpretation of expected results | Collaborate with backend developers to clarify API contracts, status codes, and session-handling logic. |
| Automation test flakiness due to timing or session handling | False failures and reduced confidence in automation results | implement proper waits, retries, and session cleanup steps in Playwright scripts. Regularly review and stabilize automated tests. |
| Regression issues introduced by backend changes | Previously working logout functionality may break | Include logout test cases in regression test suites and run them after each relevant code change. |

9. Test Deliverables

- Approved Test Plan for User Logout via API

- Detailed Manual Test Cases for logout scenarios

- Automated Test Scripts (Playwright) covering logout workflows

- API Test Collections (Postman) for logout endpoint validation

- Test Execution Reports (manual and automated results)

- Defect Reports with severity, priority, and reproduction steps

- Regression Test Results related to logout functionality

- Test Summary Report including overall status, metrics, and recommendations

- Updated documentation stored and version-controlled in Git

10. Entry and Exit Criteria

Entry Criteria:

Testing of the User Logout via API can begin when:

- Login and logout API endpoints are implemented and deployed to the test/staging environment

- Test environment is stable and accessible

- Test plan and test cases are reviewed and approved

- Required tools (Postman, Playwright, OpenProject, Git) are configured and available

- Test data (valid user credentials) is prepared

- No critical blocking defects exist in the login functionality

Exit Criteria:

Testing will be considered complete when:

- All planned test cases for logout functionality have been executed

- Critical and high-severity defects related to logout are fixed and retested successfully

- Logout API correctly invalidates sessions and prevents access to the Secure Area

- Automated tests pass consistently without critical failures

- Regression tests related to logout behavior are completed

- Test results and defect status are documented and approved by the QA Lead

- A final Test Summary Report is completed and shared with stakeholders